🏆 ENTERPRISE HOMELAB MASTER PLAN v12.0

Windows • Linux • Cybersecurity • Cloud • Automation • AI • Career Launch

Owner: Michael
Target Graduation: 2027
Current Status: Phase 12 In Progress
Current Focus: LINUX01 advanced Linux practice through backups, first app planning, documentation platform planning, then dedicated INFRA01 production readiness

🎯 Mission

🏗️ Enterprise Design Philosophy

This homelab is designed to simulate a real enterprise IT environment from the perspective of a Systems Administrator, Infrastructure Engineer, and Cybersecurity professional.

Every phase builds practical, job-relevant skills that can stand on their own in a production environment.

AI development intentionally begins in Phase 22 after completing the Windows, Linux, networking, cybersecurity, monitoring, cloud, automation, and DevOps foundation.

The objective is to become an excellent Systems Administrator first, then build AI Steve as a platform that enhances and automates enterprise operations.

Core Principles

- Build the foundation first.

- Understand before automating.

- Document everything.

- Follow enterprise best practices.

- Security by default.

- Automate repetitive work only after understanding the manual process.

- Every completed phase must strengthen the portfolio and resume

🌐 Enterprise Network Standard

Domain: corp.local
Subnet: 192.168.50.0/24
Primary DNS: 192.168.50.10 — DC01

Current Management Network

| Server | Management IP | Status |
| --- | --- | --- |
| ✅ DC01 | 192.168.56.10 | Working |
| ✅ PRINT01 | 192.168.56.20 | Working |
| ✅ DHCP01 | 192.168.56.30 | Working |
| ✅ FILE01 | 192.168.56.40 | Working |
| ✅ LINUX01 | 192.168.56.50 | Working |
| ✅INFRA01 | 192.168.1.133 | Working |

Enterprise Network Architecture

Production Network

192.168.50.0/24

Purpose:

• Active Directory

• DNS

• DHCP

• File Services

• Print Services

• Client Communication

Management Network

192.168.56.0/24

Purpose:

• WinRM

• PowerShell Remoting

• SSH

• RDP

• RSAT

• Remote Administration

• Infrastructure Management

Internet Network (NAT)

10.0.3.0/24

Purpose:

• Operating System Updates

• Package Downloads

• Internet Connectivity

IP Allocation

192.168.50.1 - 9       Network Infrastructure

192.168.50.10 - 99     Servers & Infrastructure

192.168.50.100 - 199   Workstations & Clients

192.168.50.200 - 254   Future Expansion

🖥️ Current Infrastructure

| System | IP Address | Purpose | Status |
| --- | --- | --- | --- |
| DC01 | 192.168.50.10 | Active Directory / DNS | ✅ Complete |
| PRINT01 | 192.168.50.20 | Enterprise Print Services | ✅ Complete |
| DHCP01 | 192.168.50.30 | DHCP Services | ✅ Complete |
| FILE01 | 192.168.50.40 | Enterprise File Services | ✅ Complete |
| LINUX01 | 192.168.50.50 | Ubuntu Server / Linux Administration Lab | 🟡 Active |
| INFRA01 | 192.168.1.133 | Raspberry Pi Infrastructure Server | 🟡 Active |
| AI01 | 192.168.50.70 | Enterprise AI Development Server (Reserved for Phase 22) | 🔵 Reserved |
| NET01 | 192.168.50.80 | Enterprise Networking Laboratory | 🔵 Planned |
| CYBER01 | 192.168.50.90 | Cybersecurity Laboratory | 🔵 Planned |
| NAS01 | 192.168.50.95 | Network Attached Storage | 🔵 Planned |
| BACKUP01 | 192.168.50.96 | Enterprise Backup Server | 🔵 Planned |
| SOC01 | 192.168.50.97 | Security Operations Center | 🔵 Planned |
| MGMT01 | 192.168.50.98 | Enterprise Management Server | 🔵 Future |
| CLIENT01 | DHCP | Standard User Workstation | ✅ Complete |
| CLIENT02 | DHCP | IT Administrator Workstation | ✅ Complete |

🤖 Reserved Infrastructure

AI01 — Enterprise AI Development Server

Hostname: AI01

IP Address: 192.168.50.70

Status: 🔵 Reserved (Phase 22)

Purpose

- Development environment for AI Steve

- Enterprise AI experimentation

- Multi-agent orchestration

- MCP server development

- Infrastructure automation

- Documentation automation

- Business automation

- AI workflow testing

Note:

AI01 will remain undeployed until Phase 22. The first 21 phases establish the Windows, Linux, networking, cybersecurity, monitoring, cloud, and automation foundation that AI Steve will eventually manage.

🖥️ Future Infrastructure

PROXMOX01 — Enterprise Virtualization Host

Status: 🔵 Planned

Primary Responsibilities

- Enterprise virtualization platform

- Host Windows Server virtual machines

- Host Linux infrastructure

- Host AI01

- Snapshot management

- Backup infrastructure

- Virtual machine templates

- Future cluster expansion

AI-SRV01 — Enterprise AI Hardware Platform

Status: 🔵 Future

Purpose

Dedicated production hardware for AI Steve.

Planned Responsibilities

- Host AI Steve production environment

- Local AI inference (hardware permitting)

- Multi-agent orchestration

- MCP server hosting

- AI workflow automation

- Enterprise infrastructure monitoring

- Business automation

- Future voice interface and dashboard support

MGMT01 — Enterprise Management Server

IP Address: 192.168.50.98

Status: 🔵 Future

Purpose

Central management server for the enterprise environment.

Planned Responsibilities

- Administrative tools

- PowerShell and Bash script repository

- Documentation management

- LabTrack hosting

- Configuration management

- Enterprise utilities

- Internal management dashboards

- Central administration services

🧱 Hardware Strategy

💻 LG Gram

Primary virtualization host.

Runs:

✅ DC01
✅ PRINT01
✅ DHCP01
✅ FILE01
✅ CLIENT01
✅ CLIENT02
✅ LINUX01

🥧 INFRA01 — Raspberry Pi 5

Future physical infrastructure server.

Planned:

- 128GB microSD (boot/staging) ✅

- 1TB NVMe SSD (Phase 12.0B planned)

NVMe HAT (Phase 12.0B planned)

Active cooling (Phase 12.0B planned)

Static IP or DHCP reservation before production service hosting

Docker data path on SSD before real containers

- Docker

- Portainer✅

- Grafana

- Prometheus

- Uptime Kuma

- Pi-hole

- GLPI

- osTicket

- Wiki.js / BookStack

🤖 AI01 — Project Steve Development VM

Purpose:

- AI Steve development

- Claude / AI tooling

- MCP servers

- Agent testing

- Documentation AI

- Infrastructure assistant

- Automation assistant

Future services:

- Claude Desktop / Claude Code workflows

- OpenAI API tools

- Ollama if hardware supports it

- n8n automation

- RAG documentation search

- Agent orchestration

- AI dashboard

- MCP servers

Future physical upgrade:

AI-SRV01

Dedicated AI server

Local models

Agent hosting

AI Steve production

🖥️ PROXMOX01 — Future Real Server

Future dedicated virtualization host.

Target:

- Ryzen platform

- 64GB RAM

- 2TB NVMe

- Proxmox

- VM templates

- Storage pools

- Backup jobs

📊 Phase Status Overview

✅ Phase 1      Domain Infrastructure

✅ Phase 2      Active Directory Administration

✅ Phase 3      Client Management

✅ Phase 4      Print Services

✅ Phase 5      DHCP Infrastructure

✅ Phase 6      File Services

✅ Phase 7      Group Policy

✅ Phase 8      Help Desk Operations

✅ Phase 9      Backup & Disaster Recovery

✅ Phase 10     Enterprise Migration

✅ Phase 10.2   Remote Administration

✅ Phase 10.5   IT Toolkit

✅ Phase 11     Linux Infrastructure

🟡 Phase 12     Advanced Linux & Self Hosting

🔵 Phase 12.8   Enterprise Documentation Platform

🔵 Phase 13     PowerShell, Bash & Automation

🔵 Phase 13.5   RBAC & User Experience Hardening

🔵 Phase 14     Monitoring & Observability

🔵 Phase 14.5   Microsoft 365 Administration

🔵 Phase 15     IT Service Management

🔵 Phase 16     Cybersecurity Operations Center

🔵 Phase 16.5   Security Hardening

🔵 Phase 17     Networking & Firewalls

🔵 Phase 17.5   Enterprise Network Operations

🔵 Phase 18     Container Infrastructure

🔵 Phase 18.5   Reverse Proxies & HTTPS

🔵 Phase 19     Cloud & Identity Management

🔵 Phase 20     DevOps & Infrastructure as Code

🔵 Phase 20.5   Enterprise Virtualization

🔵 Phase 21     Databases, APIs & Web Services

🔵 Phase 21.5   Enterprise Storage

🔵 Phase 22     Project Steve: AI Operating System Foundation

🔵 Phase 22.5   AI Steve Hardware

🔵 Phase 23     AI Business Solutions

🔵 Phase 23.5   LabTrack Platform

🔵 Phase 24     Backup, DR & High Availability

🔵 Phase 24.5   Enterprise Simulations

🔵 Phase 25     Portfolio & Career Launch

🔵 Phase 25.5   Career Launch System

✅ Completed Phases

Phase 1 — Domain Infrastructure✅

Built:

- DC01

- Windows Server

- Active Directory Domain Services

- DNS

- corp.local

Skills:

- Windows Server install

- Domain creation

- DNS basics

- Enterprise naming

Phase 2 — Active Directory Administration✅

Built:

- IT OU

- HR OU

- Finance OU

- Sales OU

- Servers OU

- Workstations OU

Configured:

- Users

- Groups

- Role-based access

Phase 3 — Client Management✅

Built:

- CLIENT01

- CLIENT02

Completed:

- Domain join

- User login testing

- Authentication validation

Phase 4 — Print Services✅

Built:

- PRINT01

Printers:

- HR_PRINTER01

- FINANCE_PRINTER01

- SALES_PRINTER01

Phase 5 — DHCP Infrastructure✅

Built:

- DHCP01

Scope:

192.168.50.100 - 192.168.50.199

Phase 6 — File Services✅

Built:

- FILE01

Shares:

- Finance_Share

- HR_Share

- IT_Share

- Sales_Share

- Public_Share

- Software_Share

Skills:

- NTFS permissions

- Share permissions

- Least privilege access

Phase 7 — Group Policy✅

Configured:

- Wallpaper GPO

- Drive mappings

- Desktop restrictions

- Security filtering

- GPResult testing

Troubleshooting:

- Fixed mis-scoped GPO

- Corrected security filtering

Phase 8 — Help Desk Operations✅

Created:

- helpdesk.mike

Tested:

- Password resets

- Group membership

- Printer access

- File access

- Login troubleshooting

Phase 9 — Backup & Disaster Recovery✅

Created:

Enterprise-Homelab-Phase9-Stable.ova

Completed:

- Snapshots

- OVA export

- External USB backup

Phase 10 — Enterprise Migration✅

Migrated environment to LG Gram.

Validated:

- AD

- DNS

- DHCP

- File shares

- Print services

- GPO

- Kerberos

- NLTEST

Phase 10.2 — Enterprise Remote Administration✅

Configured:

- WinRM

- PowerShell Remoting

- RSAT

- Server Manager

- Server_Remote_Admins

Final model:

helpdesk.mike

↓

Server_Remote_Admins

↓

Remote Management Users

Confirmed:

- Remote PowerShell works

- DC01 protected

- CIM/WMI limited by least privilege

Phase 10.5 — IT Toolkit✅

Built:

C:\IT-ENGINEER-TOOLKIT

Downloaded:

- Rufus

- Ventoy

- PuTTY

- Raspberry Pi Imager

- Wireshark

- Nmap

- Ubuntu Server

- Debian

- Kali

- pfSense

- OPNsense

- Packet Tracer

Phase 11 Linux Infrastructure✅

11.1✅

- Ubuntu Server

- Linux filesystem

- Navigation

- Users

- Groups

- Permissions

- Services

11.2✅

- Package management

- systemctl

- journalctl

- Logs

- Service management

11.3✅

- Enterprise Management Network

- Static IPs

- Multi-NIC configuration

- WinRM integration

- Remote administration architecture

11.4 — SSH Administration✅

- SSH

- OpenSSH

- SSH service management

- SSH keys

- SCP

- SFTP

- rsync

- SSH config

- SSH troubleshooting

- SSH hardening concepts

11.5 — Linux Networking✅

- Netplan

- DNS

- /etc/hosts

- resolv.conf

- Name resolution

- Routing

- Troubleshooting

11.6 — Docker✅

- Docker Engine

- Images

- Containers

- Docker Compose

- Volumes

- Networks

11.7 — Portainer✅

- Install Portainer

- Docker management

- Container administration

11.8 — Raspberry Pi Preparation✅

- Raspberry Pi OS Lite

- SSH

- Static IP

- Docker

- Remote management

🔧 Phase 11.9 (NEW) ✅

Enterprise Hardening & Environment Validation

Windows

- DNS cleanup

- Multi-homed NIC best practices

- WinRM validation

- RDP validation

- GPO validation

Linux

- SSH hardening

- Firewall review

- Update system

- Verify services

Infrastructure

- Network diagram

- Documentation

- Environment validation

- Fresh snapshots

- OVA export

This gives you a clean, stable environment before you start hosting applications.

🔵 Future Phases

Phase 12 — Advanced Linux & Self Hosting

Current decision:

LINUX01 remains the safe training and staging host for risky Linux, storage, networking, Docker, and service concepts.

INFRA01 remains staged until Phase 12.0B production readiness is started as a dedicated change with NVMe HAT, 1TB NVMe SSD, active cooling, Raspberry Pi OS updates, SSH key validation, static IP or DHCP reservation, SSD-backed Docker data path, Docker Engine, Docker Compose, Portainer, backup planning, and rollback documentation.

Phase 12.0A — LINUX01 Practice Before INFRA01

Status: Complete. LINUX01 baseline validation, package maintenance, reboot validation, SSH, Docker, containerd, Portainer, storage, and management checks are complete.

Phase 12.0B — INFRA01 Production Readiness

Status: Planned. Start after the LINUX01 practice path through Phase 12.8 unless hardware readiness becomes urgent. Build INFRA01 into a production-ready 24/7 infrastructure foundation before real monitoring, automation, dashboard, Portainer, or AI Steve support services depend on it.

Projects:

- Samba ✅

- NFS ✅

- Cron jobs ✅

- systemd services  ✅

- SSH keys ✅

- Linux backups ✅

Apps:

- Gitea — Recommended first app after Linux backups because it has strong career value for Git, repositories, service ownership, persistence, updates, and backup/restore practice.

- Vaultwarden — Recommended after backup and security process is proven because it handles secrets and requires stronger operational discipline.

- Nextcloud — Defer until storage and restore process are stronger because it is storage-heavy and backup-sensitive.

- Jellyfin — Defer because it is media/storage-heavy and lower priority for the systems-administrator career track.

- Home Assistant — Optional; use only if there is a clear hardware or integration goal.

Phase 12.8 — Enterprise Documentation Platform

Build:

BookStack or Wiki.js first, not both at the same time.

BookStack is the recommended first documentation platform if the goal is clean SOPs, server-build notes, troubleshooting guides, change logs, and incident reports.

- Wiki.js is a strong alternate if the goal is Git-backed documentation and DevOps-style documentation workflows.

- Document:

SOPs

- server builds

- troubleshooting guides

- change logs

- incident reports

- rollback procedures

port and service inventory

start 12.0B before Phase 13 hardware being bought soon

Phase 13 — PowerShell, Bash & Automation

Phase 13 automation should build on the Phase 12 INFRA01 readiness baseline, with LINUX01 remaining available for testing scripts before production-style use on INFRA01.

Windows:

- onboarding

- password resets

- group reports

- AD cleanup

Linux:

- Bash scripts

- cron automation

- log cleanup

Cross-platform:

- SSH automation

- API automation

- scheduled reports

Phase 13.5 — RBAC & User Experience Hardening

Projects:

- Access-Based Enumeration

- hide unauthorized shares

- printer deployment by GPO

- drive mapping cleanup

- departmental access testing

Phase 14 — Monitoring & Observability

Tools:

- Grafana

- Prometheus

- Loki

- Uptime Kuma

- Syslog

Monitor:

- DC01

- PRINT01

- DHCP01

- FILE01

- LINUX01

- CLIENT01

- CLIENT02

Phase 14.5 — Microsoft 365 Administration

Learn:

- Microsoft 365 Admin Center

- Exchange Online

- Teams Admin

- SharePoint

- OneDrive

- licensing

- MFA

- Conditional Access

Phase 15 — IT Service Management

Platforms:

- GLPI

- osTicket

Build:

- ticketing

- asset management

- knowledge base

- change management

Phase 16 — Cybersecurity Operations Center

Build:

- Wazuh SIEM

- log collection

- vulnerability scanning

- security dashboards

Phase 16.5 — Security Hardening

Implement:

- Sysmon

- Windows Event Forwarding

- Microsoft Defender

- LAPS

- BitLocker

- audit policies

- security baselines

Phase 17 — Enterprise Networking & Firewalls

Tools:

- Cisco Packet Tracer

- pfSense

- OPNsense

- Wireshark

Learn:

- VLANs

- routing

- switching

- NAT

- ACLs

- VPNs

- packet analysis

Phase 17.5 — Enterprise Network Operations

Projects:

- IPAM

- subnet planning

- network documentation

- Wireshark analysis

- outage troubleshooting

Phase 18 — Container Infrastructure

Primary host:

INFRA01

Secondary host:

LINUX01

Projects:

- Docker

- Docker Compose

- Portainer

- container networking

- volumes

- container security

Phase 18.5 — Reverse Proxies & HTTPS

Tools:

- Nginx Proxy Manager

- Traefik

- Let's Encrypt

Learn:

- SSL certs

- DNS records

- HTTPS

- internal service publishing

Phase 19 — Cloud & Identity

Learn:

- Entra ID

- Azure VMs

- virtual networks

- storage

- Intune

- hybrid identity

- SSO

- SAML

- OAuth

- OpenID Connect

- MFA

- Conditional Access

Phase 20 — DevOps & Infrastructure as Code

Tools:

- GitHub

- GitHub Actions

- Terraform

- Ansible

Projects:

- CI/CD

- infrastructure as code

- configuration management

- automated deployment

Phase 20.5 — Enterprise Virtualization

Build:

- PROXMOX01

Learn:

- Proxmox

- VM templates

- storage pools

- snapshots

- backup jobs

- migration planning

Phase 21 — Databases, APIs & Web Services

Databases:

- PostgreSQL

- MySQL

- SQL Server

APIs:

- REST

- JSON

- authentication

- webhooks

- Postman

Web:

- Nginx

- Apache

- HTTPS

- DNS

- reverse proxies

Phase 21.5 — Enterprise Storage

Learn:

- NAS

- RAID

- iSCSI

- NFS

- SMB

- backup repositories

- storage monitoring

BEFORE STARTING WE MUST DO AN EXTENSIVE PRATCIE OF EVERYTHING I HAVE BUILT 

This is where the  real fun begins

🤖 Phase 22 — Project Steve: AI Operating System Foundation

Mission

Build Project Steve, a distributed AI Operating System that serves as the flagship capstone project of the Enterprise Homelab.

This phase intentionally begins only after completing the enterprise infrastructure foundation established in Phases 1–21.

Project Steve is not a chatbot. It is an intelligent AI orchestration platform capable of software engineering, infrastructure management, business automation, documentation, website development, research, and personal productivity.

🤖 AI01 — Enterprise AI Development Server

AI01 hosts the Project Steve software platform. AI-intensive workloads execute on STEVE01 v1 when GPU acceleration is required.

Status

🔵 Reserved for Phase 22

Platform

Ubuntu Server VM

Purpose

- Development environment for Project Steve

- AI experimentation

- Multi-model orchestration

- MCP server development

- Infrastructure automation

- Documentation automation

- Business automation

- AI workflow testing

Services

- Docker

- Docker Compose

- Claude-powered workflows

- OpenAI API integrations

- MCP Servers

- n8n

- Ollama

- PostgreSQL

- Redis

- Reverse Proxy

- HTTPS

- Vector Database (Qdrant, ChromaDB, or PostgreSQL with pgvector)

- RAG Documentation Search

- AI Dashboards

Deployment Strategy

AI01 hosts Project Steve as a Docker Compose stack.

All backend services should be containerized whenever practical.

Core containers include:

- Steve API
- Agent Orchestrator
- MCP Servers
- n8n
- PostgreSQL
- Redis
- Vector Database
- RAG Documentation Search
- Reverse Proxy
- Dashboard
- Supporting services

Containerization allows Project Steve to migrate easily between AI01, STEVE01, and future AI-SRV01 hardware with minimal configuration changes.

🖥️ STEVE01 v1 — AI Development Workstation

Current Hardware

- AMD Ryzen 7 7800X3D

- NVIDIA RTX 4060 Ti

- 32 GB DDR5 RAM

- 2 TB NVMe SSD

Purpose

Use my existing desktop as the primary AI compute workstation for Project Steve.

Steve should intelligently route workloads between multiple AI models depending on task complexity, hardware requirements, speed, privacy, and cost.

Primary workloads include:

- Local LLMs

- Coding assistants

- Website redesign workflows

- UI/UX generation

- AI agents

- Image generation

- Software engineering

- Documentation generation

- Business automation

- AI experimentation

- Clipping

This workstation remains the primary AI hardware until a dedicated AI server becomes necessary.

Development Philosophy

- Build one subsystem at a time.

- Test before expanding.

- Document every subsystem.

- Use Git for version control.

- Maintain production-quality standards.

- Keep every service modular.

Enterprise AI Capabilities

AI Model Router

Steve should intelligently determine which AI model is best suited for each request.

Routing decisions should consider:

- Complexity

- Speed

- Cost

- Context length

- GPU availability

- Memory requirements

- Privacy requirements

- Current system utilization

Support multiple local and cloud AI models rather than relying on a single LLM.

Enterprise AI Agents

- Windows Infrastructure Agent

- Linux Infrastructure Agent

- Networking Agent

- Security Agent

- Monitoring Agent

- Cloud Agent

- Automation Agent

- Documentation Agent

- Database Agent

- Software Engineering Agent

- Web Development Agent

- UI/UX Agent

- Business Automation Agent

- Research Agent

- Personal Productivity Agent

- Media clipping agent

Website Development Platform

Project Steve should eventually automate large portions of my web development business.

Capabilities include:
Client CRM

- Website analytics

- Automated reporting

- Discover outdated websites

- Analyze UI/UX

- Generate redesign concepts

- Build React front ends

- Build ASP.NET back ends

- Improve accessibility

- Improve SEO

- Generate documentation

- Generate proposals

- Deploy applications

- Monitor production websites

- Assist with long-term maintenance

Integration

Project Steve should integrate with:

- LINUX01 (Development VM)

- INFRA01 (future 24/7 production infrastructure after SSD, monitoring, backups, and documentation)

- Docker

- Portainer

- Grafana

- Prometheus

- Samba

- Reverse Proxy

- VPN

- Git

- Portfolio Documentation

- Future Home Assistant

Steve should communicate through secure APIs and services rather than assuming everything executes on one machine.

🤖 Phase 22.5 — Project Steve Hardware

Mission

Transform Project Steve from a development workstation into dedicated enterprise AI infrastructure when existing hardware becomes a measurable bottleneck.

This phase is intentionally postponed until Project Steve has matured and justifies dedicated hardware.

AI-SRV01 will deploy the existing Project Steve Docker Compose stack from AI01 rather than rebuilding services from scratch.

Potential Hardware Projects

- AI-SRV01

- Dedicated AI Server

- Proxmox Virtualization

- Local AI Inference

- GPU Upgrades

- Hardware Monitoring

- UPS Integration

- Environmental Monitoring

- Voice Interface

- Touchscreen Dashboard

- Multi-node AI Compute

Long-Term Goal

Create a production-ready distributed AI Operating System capable of:

- Enterprise infrastructure management

- Software engineering

- Website development

- Business automation

- Documentation generation

- AI agent orchestration

- Monitoring

- Research

- Personal productivity

- Smart home integration

- Future robotics

Beyond Graduation (2027+)

The Enterprise Homelab and Project Steve will continue evolving after graduation.

Future goals include:

- Expand Project Steve into a production-grade AI Operating System.

- Migrate AI workloads to dedicated enterprise hardware.

- Build a Proxmox cluster.

- Add enterprise storage and high availability.

- Expand AI compute resources.

- Integrate advanced cloud services.

- Develop client-facing AI business solutions.

- Continue documenting new technologies and engineering projects.

The homelab becomes a lifelong engineering platform for learning, experimentation, consulting, software engineering, AI development, and portfolio growth.

Project Repository

Project Steve should be maintained as a professional software project.

Every subsystem should include:

• Architecture documentation

• Source code

• Docker configuration

• API documentation

• Testing

• Deployment guides

• Git version history

• CHANGELOG

• CI/CD pipeline

• Diagrams

Portfolio///

AI Steve/
│
├── README.md
├── Roadmap/
│ ├── Master Plan.md
│ ├── Architecture.md
│ ├── Hardware.md
│ └── Future Ideas.md
│
├── Documentation/
│ ├── SOPs/
│ ├── Build Guides/
│ ├── Deployment Guides/
│ ├── API Docs/
│ └── Troubleshooting/
│
├── Architecture/
│ ├── Network Diagrams/
│ ├── System Diagrams/
│ ├── Agent Diagrams/
│ ├── Data Flow/
│ └── Hardware Layout/
│
├── AI Models/
│ ├── Router/
│ ├── Local Models/
│ ├── Cloud Models/
│ ├── Prompt Library/
│ └── MCP Servers/
│
├── Agents/
│ ├── Infrastructure/
│ ├── Linux/
│ ├── Windows/
│ ├── Networking/
│ ├── Security/
│ ├── Software Engineering/
│ ├── Web Development/
│ ├── UI UX/
│ ├── Documentation/
│ ├── Business/
│ └── Productivity/
│
├── Integrations/
│ ├── LINUX01/
│ ├── INFRA01/
│ ├── AI01/
│ ├── Docker/
│ ├── Grafana/
│ ├── Prometheus/
│ ├── GitHub/
│ ├── OpenAI/
│ ├── Claude/
│ └── Home Assistant/
│
├── Website Agency/
│ ├── Website Analyzer/
│ ├── UI UX Generator/
│ ├── React Generator/
│ ├── ASP.NET Generator/
│ ├── Proposal Generator/
│ └── Client Automation/
│
├── Memory/
│ ├── Long Term/
│ ├── Projects/
│ ├── Portfolio/
│ ├── Clients/
│ └── Knowledge Base/
│
├── Hardware/
│ ├── STEVE01/
│ ├── AI01/
│ ├── AI-SRV01/
│ ├── INFRA01/
│ └── Future Hardware/
│
├── Source Code/
│
├── Scripts/
│
├── Docker/
│
├── Tests/
│
├── Assets/
│
└── Portfolio Showcase/

Phase 23 — AI Business Solutions (TIES INTO AI STEVE)

Services:

- website modernization

- hosting

- maintenance

- customer service assistants

- appointment scheduling

- lead qualification

- email automation

- workflow automation

Phase 23.5 — LabTrack Platform

Build:

LabTrack

Features:

- asset inventory

- server inventory

- VM inventory

- IP inventory

- backup tracking

- documentation links

- status dashboard

Stack:

- FastAPI

- PostgreSQL

- Docker

- web dashboard

Phase 24 — Backup, Disaster Recovery & High Availability

Projects:

- snapshot scheduling

- OVA exports

- off-site backups

- restore testing

- recovery documentation

- HA concepts

Phase 24.5 — Enterprise Simulations

Simulations:

- DC01 failure

- FILE01 failure

- DHCP outage

- printer outage

- ransomware-style recovery

- incident response

Deliverables:

- incident report

- recovery report

- timeline

- lessons learned

Phase 25 — Portfolio, Certifications & Career Launch

Portfolio:

- GitHub

- architecture diagrams

- network diagrams

- SOPs

- incident reports

- automation scripts

- AI demonstrations

Certifications:

- AZ-900

- Security+

- CCNA

- Linux+

- AZ-104

- Terraform Associate

Phase 25.5 — Career Launch System

Build:

- resume

- LinkedIn

- GitHub profile

- portfolio website

- homelab presentation

- mock interviews

- STAR stories

- technical walkthroughs

🏁 Final 2027 Outcome

By graduation, demonstrate hands-on experience with:

✅ Enterprise Windows Administration
✅ Active Directory & Group Policy
✅ Help Desk Operations
✅ Linux Infrastructure
✅ Raspberry Pi Administration
✅ Networking & Firewalls
✅ Docker & Containers
✅ Monitoring & Logging
✅ Cybersecurity & SIEM
✅ Cloud & Microsoft 365
✅ Identity & Access Management
✅ DevOps & Automation
✅ Databases & APIs
✅ Web Hosting
✅ AI Agents & MCP Servers
✅ AI Home Server / AI01
✅ AI Business Automation
✅ Backup & Disaster Recovery
✅ Portfolio Documentation
✅ Interview-Ready Project Stories

Final goal:

Graduate in 2027 with real hands-on infrastructure experience,

portfolio proof, interview stories, and job-ready skills.